Math Pop    —  Product Roadmap

mathpop.io   ·   April 2026

PHASE 1    IN PROGRESS

💳  Payment Infrastructure

▸  Verify Payoneer identity and activate account for international withdrawals

▸  Confirm PayPal → Payoneer withdrawal path works end-to-end

▸  Evaluate Lemon Squeezy as primary billing layer (subscription + one-time passes)

▸  Integrate chosen billing provider and replace placeholder PayPal SDK flows

▸  Test card payments, subscriptions, and cancellation flows end-to-end

ℹ  Gamepasses are locked as "Coming Soon" until this phase is complete.

PHASE 2    UPCOMING

🏛️  Business Registration

▸  Register as a legal business entity — UK Ltd most likely

▸  Obtain business bank account compatible with payment provider

▸  Confirm tax obligations (UK / Bahamas considerations)

▸  Update billing/legal pages with registered business name and address

PHASE 3    PLANNED

🎮  Gamepasses & Full Math Content

▸  Re-enable Customization Pass ($2.99 one-time) and Premium Pass ($4.99/mo or $49.99/yr)

▸  Build and ship the 5 Premium math categories:

◦  Fractions

◦  Decimals

◦  Percentages

◦  Geometry (area & perimeter)

◦  Basic Algebra

▸  Ensure all Customization Pass perks work: neon themes, gradients, color wheel, gradient maker

▸  Ensure all Premium Pass perks work: crown badge, up to 3 titles, premium math unlocks

▸  Plan Premium Plus Pass ($9.99/mo or $99.99/yr) — trig, calculus, statistics, Platinum title

PHASE 4    PLANNED

✅  Gamepass Feature Audit & QA

▸  Full audit: verify every advertised gamepass perk is implemented and gated correctly

▸  Cross-browser and mobile test for all theme/gradient/customization features

▸  Check leaderboard crown badge renders for Premium users

▸  Verify title slot limits enforced (max 3 for Premium, 1 for free)

▸  Regression test quest progress bars, achievements, and avatar crop across tiers

PHASE 5    PLANNED

⚖️  Legal, SEO & Content Hygiene

▸  Write and publish Terms of Service

▸  Write and publish Privacy Policy (GDPR / UK ICO compliant)

▸  Add Cookie Policy / consent banner if needed

▸  Audit all pages for consistent formatting, tone, and language

▸  Fix any conflicting UI text, duplicate content, or mismatched copy across HTML pages

▸  Verify sitemap.xml is complete and submitted to Google Search Console

▸  Review robots.txt and meta tags (OG image, descriptions) on all pages

▸  Add structured data markup where beneficial for SEO

PHASE 6    PLANNED — SIBLING REQUEST

🐾  Interactive Mascot

▸  Design a fun, on-brand mascot character for mathpop.io

▸  Mascot appears on the main game screen (small, non-intrusive corner position)

▸  On click: speech bubble / dialogue popup appears with a contextual hint

▸  Hints guide the user toward solving the current problem without giving away the answer

▸  Multiple hint lines per problem type — rotate through them so it feels varied

▸  Mascot reacts: idle animation, click bounce, celebration on correct answer

▸  Decide mascot art style: emoji-based (fast), SVG illustrated (polished), or pixel art (fun/retro)

mathpop.io  ·  Internal Roadmap  ·  April 2026